## Slide 1: Ontology Descent planning meeting

## Slide 2: Development methodology
Which interactivity flavor?
  Shiny vs flexdashboard
Lets try to do this using Agile philosophy:
  Responsiveness vs sticking to the plan
  Our communication vs proccess and tools
  Working software vs comprehensive documentation
Set (soft) deadlines to ourselves for completing the task
Person doing the task decides their own timeline

## Slide 3: Overall aim
Launch a web wizard to cluster hierarchichal gene ontologies or pathways
Include a local R package (?)
Have a Bioarxiv manuscript with the web launch (and publish it eventually)
Doable within 3 months?
3 months @ 4h a week x 3.5 ppl = ~200 h of programing

## Slide 4: Rough draft of target

## Slide 5: Rough draft of target
2-3 tabs:
Tab 1 – data input and clustering
Tab 3 – clustering & visualizing
P-values
Terms
Enrichment
Buttons to set options
Y axis
X axis
Point size
Buttons plot options
Tab 2 – Double check and
Fine-tune cluster
Quick demo fine tune
Select number clusters
P-values
Point shape